## Slide 1: Lightship– AI Project Status
MS# | RAG | Goal | Realistic date / completed on | Comment / Dependencies
Updated as of:
11/17
Key Alignment Points with Customer – Lightship
Notes: Commit’s role is to support the migration, including setting up infrastructure and ensuring that everything is in place for the cutovers.

## Slide 2: Lightship– DevOps Project Status
MS# | RAG | Goal | Realistic date / completed on | Comment / Dependencies
Updated as of:
10-27
Notes: Commit’s role is to support the migration, including setting up infrastructure and ensuring that everything is in place for the cutovers.

## Slide 3: Delphire – FTR/Fedramp Remediation Project Status
MS# | RAG | Goal | Realistic date / completed on | Comment / Dependencies | DevOps / SecOps
1 | 100% | SecOps Review | October 15 | Murad Review FTR issues | 
2 | 100% | Landing Zone Fixes and Remediation | October 30 |  | 
3 | 99% | SecOps Fixes and Remediation | October 30 | Alex to remediate remaining TF resources | 
4 | 100% | Consolidate ControlTower + Custom VPCs? | November 11 | Security services configured ControlTower fixed – AWS Case Region deny enabled Removed default VPCs | 
5 | 99% | FTR | November 14 | Gilberto to finalize the FTR process | 
6 | 0% | FedRAMP – Moderate level |  | MJ to review what’s outstanding | 
Updated as of:
11-17
Notes: Commit’s role is to support the migration, including setting up infrastructure and ensuring that everything is in place for the cutovers.

## Slide 4
SOW Points